Team Journal

Names: Bogdan Borachuk, Lev Lavryniuk, Antonii Maltsev Project: Admissions, Recruitment & Outreach Platform (Team 4)

Week 3: 09/28/26 - 10/04/26

10/04/26 meeting (Discord) - third team meeting

Discussed: Phase 1 feedback and the Phase 2 document. Reviewed all Phase 2 deliverables (Phase 1 report update, use case diagrams, use case scenarios, object identification/CRC, class diagrams, class descriptions, test plan, initial prototype code) and split them up. Agreed to keep the Phase 2 code in the GitHub repo and link it from the Word document; code goes in the repo root, all documents in a docs/ folder.

Decisions: Lev - use case diagrams + scenarios (first, sent to the others), then class diagrams + class descriptions. Bogdan - object identification/CRC (needs the use cases). Antonii - functional test plan (needs the use cases) + initial prototype code (Java), and moves existing repo folders into docs/ and sets up the code project in the repo root. Final Word document is passed around and edited by everyone in turn, starting with Lev's use cases. Team will review each other's work.

Previous tasks completion: Phase 1 report submitted. Peer reviews for Phase 1 NOT completed (late submission not allowed, skipped for Phase 1).

Planned tasks for the week: Everyone works on their assigned Phase 2 parts (see Decisions). Complete peer reviews for Phase 2. Add Jira sub-task timelines. Add the above to personal logs.

Issues: Peer reviews missed for Phase 1 - must not be forgotten for Phase 2.  Test plan and CRC are blocked until the use cases are finished.